## Slide 1: Drinking Water and Sanitation Department
Perspective, Program Highlight, Innovations and Achievement (2013-14)
(Up to December, 2013)
Government of Jharkhand

## Slide 2: Jharkhand: A State that demands Special attention
The new state in the Eastern corner of India: Created in the year 2000.
Panchayet Election in 2011: After a gap of 32 years
More than 53% of households and 75% of the districts influence by LWE
    Aided with good forest cover and rainfall
    Undulating topography and hard rock terrain
Limited Availability of surface water
Rural Pipe Water Supply and Sanitation coverage : Around 7% and 43 % respectively
Sustainable Water and Sanitation solution : How do we achieve it??

## Slide 3: Mission, Objective and Strategic Approach
Mission 2017: 12th Five Year Plan Period
  45% coverage through Rural Pipe Water Supply
  80% Coverage through Sustainable Sanitation facilities
  Strategy:
  Devolution of Power to Panchayet
  Institutional Reform and Restructuring
  Technical Backstopping
  Stakeholder Engagement
  Process Innovations encouraging last person participation
Innovate , INNOVATE and INNOVATE

## Slide 4: Devolution of Power to Panchayet : Greater Accountability
Institution | Fund | Function | Functionary
Common to All Tiers | Administrative Sanction of Schemes |  | Recommendation of Disciplinary Action
Gram Panchayat | less than Financial outlay of Rs.10 Lakh | Planning Single Village Scheme | Casual Leave and Administrative control of Plumber, Pump Operator, Hand Pump Mechanic
 |  | Site Selection and Program Implementation for DT, PWS, Sanitation, Water Shed and Check Dam | 
 |  | Collecting Fees for Water Utilization and WASH Pollution | 
Panchayat Samiti | Administrative Sanction of Schemes with Financial outlay of Rs.10 Lakh to 25 Lakh | Planning of Multi Panchayet Schemes in the Same block and Monitoring of scheme Implementation | Casual Leave and Administrative control of Junior Engineer and Assistant Engineer
Zila Parishad | Administrative Sanction of Schemes with Financial outlay above Rs.25 Lakh to 50 Lakh | Planning of Multi Block Schemes in the Same District and Monitoring of Scheme Implemntation | Casual Leave and Administrative control of Executive Engineer

## Slide 5: Institutional Reform and Restructuring: Trained and Qualified HR to enhance outreach
Placement of Institutional Structure Up to the Last Mile
Formation of Women led Village Water and Sanitation Committees:
  27957 VWSC are in Place
  25882 VWSC have Savings account
Civil Society Organizations as Block Resource Centre: Intensive Social Mobilization through16 organizations and 680 trained Human Resource
  Covers 259 Blocks and 4562 Panchayets
District Project Management Unit:
  Professional support to BRC and DWSM through 70 professionals
State Project Management Unit:
  Engagement of 9 Subject matter Experts
  Domains Covered: S&H, Legal & PRI, Hydro Geology, IEC, GIS, HRD, IT, Capacity Building, M&E and CLTS
  Process of cabinet approval for central schemes is withdrawn
  Amount is transferred to VWSC directly from District Mission Office.

## Slide 6: Technical Backstopping: Matching E-Governance and IT initiative to address WASH issues by expert HR
Development of Dedicated Website
  daa.Jharkhand.gov.in
Establishment of call center:
  Direct interaction with PRI representatives
  SMS and Web Based Grievance Registration : Addressed 1000 grievance with 80% of issues solved on time
Fund transfer through Core banking Solution activated
Real Time Monitoring System (RTMS):
  212 GPS (Motorola MC 65) aided with micro-computing facilities
  Dedicated scheme devised for Baseline Generation
  Facility of participatory monitoring and verification
Dedicated Geographic Information System State Cell:
  Regular use of HGM Map in Water Source identification
  Cartographic and Spatial Database Unit in place
  Decentralized Architecture for MIS & GIS being developed

## Slide 7: Stakeholder Engagement: Enhancing Capacity, Scope and Program Out Reach
Annual audit of VWSC accounts by independent Auditors
  10562 trained accountants working with VWSC and Gram Panchyats
Concurrent Evaluation by qualified agencies of highest repute
  IIM Ranchi
  National Institute of Financial Management
Thematic and Geographic involvement of Agencies of National and International credibility for capacity Building and Program implementation
    WSP-SA in 4 Districts
    CLTS Task Force in 4 Districts
    GSF- NRMC in 4 Districts
    Water Aid in 4 Districts
    UNICEF in 2 Districts
    PRADAN and BASIX in Participatory Water supply schemes
    KRG Rain Water Foundation, Space Geo tech in Drinking Water Sustainability

## Slide 8: NATIONAL RURAL DRINKING WATER PROGRAM
Flow of Presentation
  Program Update and over View
  Process Innovation & New Development
  PPP Model for Rural PWS
  Incentivizing Participation through sensitive and flexible Pricing
  Fund Transfer to VWSC
  Results obtained : Financial Year wise comparative study

## Slide 9: Overview OF Progress: NRDWP (2013-14)
SL No | Particulars | Number (s)
1 | Revenue Village | 29409
2 | VWSC Formed | 28407
3 | Bank Account Opened | 25994
4 | Hand Pumps | 379807
5 | Pipe Water Supply Schemes | 348
6 | Pipe Water Supply Schemes (On going) | 53
7 | Schemes in Quality Affected Areas | 237
8 | PWS Handed Over | 2804
9 | Tool Kit Distribution | 4862
10 | Training & Skill Development | 8846
11 | Sanctioned RPWS Scheme | 52

## Slide 10: Process Innovations in NRDWP : Highlights & New Developments
Highlights
  120.18% habitation covered against 20 point Target during the FY 2012-13
  First Time Jharkhand Received additional Fund of Rs. 75.00 Crore from GoI in the Financial Year 2012-13
New Developments
  Placement of District Project Management Unit (DPMU)
  Involvement of Village Water and Sanitation Committee (VWSC)
  Equipping Field officials with GPS and Geomorphological Maps
  Solar Based Pipe Water Supply Scheme
  Use of Pre Fabricated Water Tanks
  PRI Training on O & M of PWS & DT
  Partnership with NABARD, and NSDM
  Skill Development under Yuva Kaushal Vikash scheme
    Repair of DT
    Pipeline
    Motor & Electrical Fitting

## Slide 11: PPP Model For Rural PWSS : Jharkhand State
Key Obligations of VWSC:
  Supervision for running Raw Water Supply for 6 Hours a Day
  Regularizing Illegal Connection before Handing Over
  Prevent illegal Consumptions
Payment of user charge
Service Provision as per contract
Contractor
Water Users
VWSC
DWSC
Key Obligation of DWSC:
Assistance to Operator
Monitoring and Supervision
Key Obligations of Contractor
Provide 55 LPCD/as per Demand by Community
Training of VWSC Member
O & M of Water Works
Maintain Log Book for Water Supply & Complaint Registrar
Round the clock availability of Operator
Collection of user charge

## Slide 12: Operation and Maintenance of Rural Pipe Water Supply in PPP Mode
SL No | District | Mini PWS ( No)
1 | Medininagar | 99
2 | Garhwa | 20
3 | Sahebganj | 29
4 | Pakur | 15
Cost Recovery Norm | 1st Year | 10%
 | 2nd Year | 20%
 | 3rd Year | 30%
 | 4th Year | 100%

## Slide 13: Incentivizing Participation through sensitive and Flexible Pricing
Pioneering Effort by DWSD to enhance VWSC participation in managing PWS schemes
Step Wise reduction from 4.40 (10-11) to 2.20 (11-12) and 1.10 (12-13)
VWSC managed PWS schemes charged with Rs 1.10 per unit (Normal rate is Rs. 4.40 per unit)
If a scheme fails to supply water , No Power connection provided
Power cost previously accounting for 60% of the O &M is reduced to 40%
More fund now available for O&M
Chart: Electricity Bill Amount (Rs)
| 2010-11 | 2011-12 | 2012-13
Electricity Bill Amount | 52000 | 35658 | 20800
Temporal Trend in Reduction of Electricity Charge as observed in Gadri village

## Slide 14: Fund Transfer to VWSC For NRDWP
Sl No | Purpose | Amount Transferred | Purpose
1 | O & M of DT | 12 Crore | Hand Pump Repair & Maintenance by VWSC
2 | O& M of PWS | 1 Crore | Matching Grant equivalent to Amount Generated by VWSC
3 | Sustainability | 28.36 Crore | Water Harvesting Structure being constructed by VWSC*
4 | DPR Preparation | 10 Crore | Developing Rural Pipe Water Supply Scheme by VWSC
*Jal Sahiya is provided Rs.500 as incentive For monitoring and supervision of Soak pits. This is the highest amount provisioned for JS for any activity to be taken up by them. This is to popularize the concept of Rain Water Harvesting and conservative use of Water in Rural context.

## Slide 15: Enhanced O &M, Sustainability and Water Quality Monitoring and Surveillance
O & M of PWS By VWSC :
  2804 schemes transferred
  4197 Single village Schemes in pipe line
  Tool kits for hand pump repairing distributed among 4562 gram Panchyats
Pilot projects on Dinking Water Sustainability
  10 Water qualities affected and Water stressed block
Water Quality
  Quality of 29132 samples tested through Field Test Kits.
  Field Test Kits among 26047 Jal Sahiyas in all 24 districts
  Fully equipped laboratories have been established in 14 District
    Total 2929 Samples tested in Laboratory

## Slide 16: VWSC Managed Pipe Water Supply scheme : Breaking the myth that Poors Don’t Pay
S. N. | Name of the Village | Connections | User Fee collection in Rupees
1 | ShivalbariUttar | 450 | 179,640
2 | Shivalbari Dakshin | 196 | 123,743
3 | Shivalbari East | 455 | 387,789
4 | Shivalbari Central | 230 | 134,451
5 | Agayarkund South | 395 | 256,772
6 | Agayarkund Uttar | 196 | 143,000
7 | Medha | 322 | 142,413
8 | Vrindavanpur | 120 | 35,000
9 | Jaynagar | 500 | 100,000
10 | Sarai Kella | 142 | 123,350
11 | Charadih | 213 | 238,540
12 | Bero | 207 | 70,000
13 | Nuamundi (Bazar Samity) | 192 | 10, 00,000
14 | Mahudi | 270 | 2,65,000
15 | Khijri | 200 | 112,506
16 | MandarTigoe | 180 | 40,000
17 | Barasi | 138 | 60,000
18 | Meru | 120 | 160,000
19 | Rasonia | 188 | 202,000
20 | Kalubira, Simdega | 140 | 60,000

## Slide 17: Financial Year Wise Physical Achievement up to December
Chart: 
| 2010-11 | 2011-12 | 2012-13 | 2013-14
Target | 14735 | 19110 | 16546 | 12132
Acheivement | 3661 | 6430 | 2876 | 8182

## Slide 18: Financial Year Wise up to December OB+ Release& Expenditure under NRDWP
Chart: 
| 2010 -11 | 2011 -12 | 2012 -13 | 2013 -14
Total Available Fund | 157.11 | 143.94 | 209.95 | 267.57
Expenditure Up to December | 55.06 | 89.84 | 98.68 | 164.1
Central Share (Program Fund) in Crores of Ruppees

## Slide 19: Percentage of Physical and Financial Progress
Chart: Percentage Progress (Financial)
| 2010-11 | 2011-12 | 2012-13 | 2013-14
 | 35.05 | 62.41 | 47 | 61.33
Chart: Percentage Progress (Physical)
| 2010-11 | 2011-12 | 2012-13 | 2013-14
 | 24.8456 | 33.6473 | 17.3818 | 67.4415

## Slide 20: Nirmal Bharat Abhiyan:
Flow of Presentation
  Program Update and over View
  MGNREGS Convergence and conjoint Approach
  Reinventing Revolving Fund to address Slip Back
  Piloting Bio Toilet initiative in Jharkhand
  Involving Corporate Social Responsibility
  Results obtained : Financial Year wise comparative study
  Upcoming Activities

## Slide 21: Nirmal Bharat Abhiyan: Program Update and over view
Nirmal Bharat Abhiyan
  45000 individual household toilets ;199 Institutional Toilets
  400 Open Defecation Free Villages in a span of 18 months
  Pilot Project on Bio Toilet and SLWM taken up
  State made it mandatory for aspiring PRI electoral candidates to have sanitary toilets in their houses as a pre-qualification
    The candidates will have to obtain a certificate from Gram Sabhas certifying that they have a toilet in their house for contesting elections.
  CSR involvement in Sanitation initiated
  Government is considering making toilet pans VAT free
    To bring down the input cost of Individual Household latrine construction cost

## Slide 22: Convergence and Conjoint Approach: MGNREGS & NRLM
Funds released to various Gram Panchyats for toilet construction under MNREGA convergence
  Deoghar
  Koderma
  Godda
  Latehar
  Lohardagga
  Ranchi
A proposal to construct 1.5 lakh toilets under MNREGA has been approved
By 2014 DWSD envisage to construct 2 lakh to 2.5 lakh toilets in the state
Partnership worked out between the NBA, NRDWP and JSLPS (Jharkhand State Livelihood promotion Society
  The engagement of the Self Help Group (SHG) women
  Strengthen Village Water and Sanitation Committee (VWSC)
  Enhancing social capital to the Nirmal Bharat Abhiyan

## Slide 23: Sanitation Saturation approach Reinventing Revolving Fund
Implementation strategy revolving around the “saturation approach”
Fundamental Belief
  Shift from targeting families to targeting communities
  No longer counting toilets but taking stock of ODF villages
  Complements BCC & CLTS with Financial Provisioning
Implementation Steps
  Total population of the village as unit
  Target for “open defecation Free Village
  VWSC to have community consensus on achieving ODF status
  the slip back households to opt for new toilets
  Access a loan from the District Water and Sanitation Mission (DWSM).
Loan is supplied using provisions of the Revolving Funds(Rs. 50 lakhs per district)
Loan Repaid from incentive/ Labour Payment afterwards

## Slide 24: Piloting Bio Toilet , Pay and Use Community toilet and Solid Liquid Waste Management Initiative in Jharkhand
Pay and Use Toiltes initiated in 4 locations ;SLWM is being piloted in 2 Locations
CSR being involved in 4 dedicated Projects
  Hindustn Copper Limited at East Singhbhum
  Ultratech Cement at Koderma
  TATA Power at East Singhbhum
  Eastern Coalfields Limited at Godda
  Dedicated handbook regarding different program component being prepared
  In all flagship scheme there is provision for Block Resource Centre; However mostly remains non functional.
  DWSD out sourced it to few CSOs. CSOs are working as Project Management Consultants; This enhanced, smoothen and regularize Work flow without any Strike or interruption

## Slide 25: Research and Development & Upcoming activities
First phase of R &D project on Sustainability research is nearing completion started in collaboration with Columbia University. The project works on
  Rain water Harvesting & Ground Water Recharge
  Using mines pit water for drinking purpose
Aerobic Bio-Toilet piloted in collaboration with Stone Biotech
  Deoghar Shravani mela
  Scaling up proposed in Community Toilets
4 Anaerobic Bio toilet is proposed to be piloted in 4 community toilets on pilot basis with facilitation from UNICEF
  Ranchi, Hazaribag, West Singhbhum and Gumla
Training on Accounts maintenance by Jal Sahiya
Orientation Training of MLA & MPs on WASH issues